ArcLM

Web Interface Pause & Core Development Roadmap

Handover document: exact stopping point, verified status, open work, and next core priorities

Project version referenced: ArcLM 0.6.1

Prepared from the implementation reports provided through Web Milestone 2 / Feature 4

Decision Pause all new Web Interface development after Dataset Source Manager. Continue development in the ArcLM Python core. The Web UI remains preserved and should only receive critical compatibility or security fixes until the core roadmap explicitly reopens it.

# Document Purpose

This document records the exact ArcLM stopping point and prevents the project from losing context while development moves away from the Web Interface and back to the ArcLM core. It separates verified implementation from planned work, establishes a freeze boundary for the website, and defines the recommended order for core development.

## Contents

1. Executive decision and freeze boundary

2. Exact Web Interface stopping point

3. Verified ArcLM core status

4. Known issues and verification gaps

5. Work that remains in the Web Interface

6. ArcLM core gaps by product domain

7. Recommended core roadmap and milestone order

8. Immediate next milestone

9. Completion rules and restart conditions

## Evidence and Honesty Note

The statuses in this document are based on the implementation and validation reports supplied during the project. A feature is listed as complete only when the reports included implementation, tests, regression checks, or runtime verification. Items that were only discussed, designed, or proposed are listed as planned or not implemented.

# 1. Executive Decision and Freeze Boundary

Web development is paused Do not begin the Approved Pipeline Step Registry or any later Web Milestone 2 feature. Preserve the current Web UI, backend endpoints, Dataset Inspector, and Dataset Source Manager in their verified state.

## What “paused” means

No new Web UI pages, dashboard sections, pipeline editors, charts, upload workflows, or browser training controls.

No new Web-specific backend endpoints unless needed to repair a critical security, compatibility, or data-loss defect.

No new frontend dependencies or visual redesign work.

Existing Web tests must continue to run during full repository regression when core changes could affect shared APIs.

The legacy Flask interface remains preserved for compatibility.

The modern Next.js/FastAPI interface remains in the repository as a stable paused subsystem.

## Allowed Web maintenance during the pause

Critical security fixes.

Fixes required because a core public API changed in an approved backward-compatible migration.

Dependency updates needed to repair a confirmed vulnerability or build failure.

Regression-test maintenance when test tooling changes.

Documentation corrections that do not expand product scope.

## Not allowed without explicit reopening

Approved Pipeline Step Registry UI or API work.

Pipeline configuration, preview, execution, or before/after comparison.

Dataset upload, cloud sources, remote URLs, or filesystem browser.

Training Dashboard, live charts, WebSockets, Server-Sent Events, or browser job control.

Model Registry, plugins, marketplace, project templates, architecture designer, or Dataset-to-Model Studio.

# 2. Exact Web Interface Stopping Point

The modern Web Experience has progressed beyond a prototype. Web Milestone 1 is complete, and Web Milestone 2 has completed its planning, dataset inspection, and dataset-source management stages. The project stops immediately before the Approved Pipeline Step Registry.

| Milestone / Feature | Status | Verified result |
| --- | --- | --- |
| Web Milestone 1 | Complete | Frontend foundation, design system, application shell, local backend, Simple Dashboard, and Advanced Dashboard. |
| Web M2 / Feature 1 | Complete | Data Pipeline Studio planning and API audit; documentation only. |
| Web M2 / Feature 2 | Complete | Read-only Dataset Inspector Backend for TXT, CSV, JSON, and JSONL. |
| Web M2 / Feature 3 | Complete | Dataset Inspector UI on /data with schema, preview, statistics, warnings, Simple/Advanced modes. |
| Web M2 / Feature 4 | Complete | Dataset Source Manager with multiple roots, persistence, enable/disable, recursion, validation, and catalogue refresh. |
| Web M2 / Feature 5 | Paused / not started | Approved Pipeline Step Registry was proposed but must not be implemented while the Web track is frozen. |

## Verified modern Web stack

| Layer | Verified version / state |
| --- | --- |
| Node.js | 22.14.0 |
| npm | 10.9.2 |
| Next.js | 16.2.10 |
| React / React DOM | 19.2.7 |
| TypeScript | 5.9.3, strict mode |
| Tailwind CSS | 4.3.2 |
| Vitest | 4.1.10 |
| FastAPI | 0.139.0 |
| Uvicorn | 0.51.0 |
| Pydantic | 2.13.4 |
| Legacy interface | Flask path preserved |

## Implemented Web capabilities

Modern responsive application shell with desktop and mobile navigation.

Light, dark, and system themes.

Simple and Advanced interface modes with persisted preferences.

Reusable source-owned design system.

Local-only FastAPI backend with strict CORS and safe error responses.

Health, environment, capabilities, project-status, datasets, inspection, dataset-root management, and refresh endpoints.

Simple Dashboard with real backend data and partial-failure handling.

Advanced Dashboard with runtime details, hardware information, capability matrix, limitations, diagnostics, and safe response inspector.

Dataset Inspector for approved local TXT, CSV, JSON, and JSONL files.

Bounded previews, schema inference, inspection statistics, warning codes, and path-protection rules.

Dataset Source Manager supporting multiple persistent and CLI session-only roots.

Root enable/disable, bounded recursive scanning, safe removal without file deletion, and catalogue refresh.

## Latest reported regression baseline

| Area | Latest reported result |
| --- | --- |
| Frontend tests | 82 passed |
| Frontend lint | Passed |
| Frontend typecheck | Passed |
| Frontend production build | Passed |
| npm audit | 0 vulnerabilities |
| Web backend tests | 45 passed, 1 known warning |
| Public API tests | 22 passed |
| Compatibility tests | 15 passed, 1 known warning |
| Full Python suite | 248 passed, 10 skipped, 4 known warnings |
| Python compileall | Passed |
| Wheel build | Passed |
| Runtime smoke | Multiple roots, persistence restart, recursive scanning, enable/disable, removal without deletion, and production /data verified |

## Key Web files and areas to preserve

web/ src/app/ src/components/ui/ src/components/shell/ src/features/dashboard/ src/features/datasets/ src/lib/api/ src/arclm/web/ app and configuration safe response schemas dataset inspection dataset source management tests/web/ docs/web/

# 3. Verified ArcLM Core Status

ArcLM already has a useful core foundation. The strongest verified domains are single-device training, checkpoint/resume, basic evaluation, dataset loading and preprocessing, local inference, CLI compatibility, packaging, and public API stability.

## Training Core

| Capability | Status | Notes |
| --- | --- | --- |
| Single-device CPU training | Implemented and verified | Real parameter updates and full regression coverage. |
| Single-GPU CUDA training | Implemented and verified | Locally validated on NVIDIA GeForce GTX 1050 Ti, 4 GB VRAM. |
| FP32 | Implemented and verified | CPU and CUDA validation reported. |
| FP16 mixed precision | Implemented and verified | Autocast and GradScaler behavior verified. |
| BF16 | Partial / correctness verified | Correctness passed; do not claim native acceleration or representative performance. |
| Gradient accumulation | Implemented and verified | CPU and CUDA coverage. |
| Gradient clipping | Implemented and verified | CUDA validation reported. |
| Automatic checkpoints | Implemented and verified | Includes model, optimizer, scheduler, state, and scaler where applicable. |
| Resume interrupted training | Implemented and verified | New model/trainer resume behavior tested. |
| Callbacks and metrics | Implemented | Training state and callback foundation exists. |
| DDP / FSDP / multi-GPU | Not implemented / not verified | Requires later multi-GPU environment and cloud validation. |

## Basic Evaluation

BaseMetric, BaseEvaluator, BaseEvaluationCallback, Evaluator, EvaluationConfig, and EvaluationResult.

Loss, perplexity, classification accuracy, and token accuracy.

Custom metric extension foundation.

Evaluation without gradients and with model-mode restoration.

Backward-compatible Trainer.evaluate behavior.

## Data Core

Dataset loading for currently supported text and structured formats.

Cleaning, filtering, exact deduplication, preprocessing, SFT formatting, and basic composition.

Read-only bounded dataset inspection implemented in the Web subsystem, reusing core loader behavior where safe.

Data Pipeline Studio planning identifies missing provenance, preview, manifests, and execution contracts.

## Inference, CLI, packaging, and compatibility

Local CPU and CUDA inference foundation.

Generation through Python API and CLI paths.

CLI commands for train, eval, generate, legacy simple interface, and modern web-api.

Public and compatibility imports protected by tests.

Root import remains lightweight.

Wheel build and compileall verified.

# 4. Known Issues and Verification Gaps

Do not lose these notes These issues are not reasons to continue Web feature development now, but they must be checked when the Web track is reopened or when shared core changes touch the affected code.

| Issue / gap | Current understanding | Required action |
| --- | --- | --- |
| Interface-mode hydration mismatch | A mismatch was observed when the server rendered Simple while localStorage selected Advanced. A correct useEffect-based fix was designed, but no separate final implementation report was supplied in this conversation. | Verify the fix exists in the current branch and add/retain hydration regression coverage before the next Web release. |
| Vitest/jsdom navigation message | Known non-failing message: navigation to another Document is not implemented. | Use router-aware tests when those tests are next modified; do not globally suppress console errors. |
| FastAPI/Starlette TestClient warning | Known dependency-owned deprecation warning related to future httpx behavior. | Keep in warning inventory and review when upgrading FastAPI/Starlette/httpx. |
| Compatibility deprecation warnings | Intentional warnings preserve older ArcLM imports and behavior. | Do not remove without a documented migration and deprecation timeline. |
| CUDA Dashboard runtime | Core CUDA training was locally verified, but some final Web dashboard rendering checks used fixtures or CPU backend. | Run a real GPU-backed Web smoke test when the Web track is reopened. |
| BF16 wording | Correctness passed on the recorded environment. | Never claim native BF16 acceleration without hardware and performance evidence. |
| torch.load security warning | Checkpoint loading may require weights_only=False because optimizer, scheduler, scaler, and training state are stored. | Design checkpoint hardening separately; do not blindly switch flags and break resume compatibility. |

# 5. Web Work Remaining After the Pause

The following items are deliberately unfinished. They should remain in the roadmap, but they are not the current development priority.

| Future Web capability | Status at pause | Prerequisite before resuming |
| --- | --- | --- |
| Approved Pipeline Step Registry | Not implemented | Stable core pipeline step descriptors and contracts. |
| Pipeline configuration validation | Not implemented | Approved registry and configuration schema. |
| Pipeline preview backend | Not implemented | Bounded core execution and structured step results. |
| Simple / Advanced Pipeline Studio | Not implemented | Validation and preview APIs. |
| Before/after comparison | Not implemented | Stable row identity and diff result contract. |
| Full pipeline execution | Not implemented | Job lifecycle, output storage, provenance, cancellation policy. |
| Dataset manifests and versioning | Not implemented | Stable project and dataset storage model. |
| Dataset upload | Not implemented | Upload security and persistent dataset store. |
| Training Dashboard | Not implemented | Core event stream and experiment/run model. |
| Browser training controls | Not implemented | Stable training job API and security model. |
| Model Registry | Not implemented | Model lifecycle, versioning, metadata, and storage contracts. |
| Plugins / marketplace | Not implemented | Plugin trust, permissions, compatibility, and packaging. |
| Dataset-to-Model and Architecture Designer | Not implemented | Stable data, training, model, validation, and registry layers. |

# 6. ArcLM Core Gaps by Product Domain

The next development period should strengthen ArcLM itself rather than adding more interface surface. The following table distinguishes the current foundation from the major missing capabilities.

| Domain | Implemented foundation | Major missing core work |
| --- | --- | --- |
| Training | Single-device training, FP32/FP16, BF16 correctness, accumulation, clipping, checkpoints, resume, callbacks. | Full SFT stabilization, LoRA, QLoRA, PEFT, experiment tracking, hyperparameter search, curriculum learning, DPO/GRPO/RLHF, DDP, FSDP, multi-GPU. |
| Architectures | Basic GPT/custom causal workflow and external model usage patterns. | Formal model contract, architecture registry, LLaMA, Mistral, encoder-only, encoder-decoder, MoE, ViT, multimodal, visual architecture builder. |
| Data | Loading, cleaning, filtering, exact deduplication, basic composition and formatting. | Versioning, manifests, provenance, augmentation, streaming contracts, WebDataset, token analysis, synthetic data, structured pipeline result model. |
| Inference | Local generation on CPU/CUDA. | Batch inference, streaming generation, model server, inference REST/OpenAI API, KV cache, dynamic/continuous batching, speculative decoding. |
| Optimization | No complete optimization platform verified. | INT8/INT4, pruning, distillation, torch.compile, Flash Attention, xFormers, ONNX, TensorRT, GGUF. |
| Evaluation | Loss, perplexity, accuracy, custom metric foundation. | Benchmark framework, MMLU, GSM8K, human evaluation, evaluation datasets, dashboards and result registry. |
| Monitoring | Static environment/capability information in Web UI. | Live GPU/VRAM metrics, throughput, memory/performance profiling, cost estimation, experiment events. |
| Deployment | Local Python and Web startup. | Docker, Kubernetes, Hugging Face, RunPod, Modal, AWS, Azure, GCP deployment. |
| NLP / Retrieval / Agents / Multimodal | Causal generation foundation. | Task-specific APIs, embeddings, RAG, vector integrations, tools, MCP, memory, planners, multimodal inputs and models. |
| Security / Enterprise | Local Web security boundary and safe dataset path handling. | Model encryption, PII/prompt defenses, guardrails, rate limiting, auth, teams, RBAC, audit logs, keys, licensing, billing. |

# 7. Recommended ArcLM Core Roadmap

The recommended strategy is to finish the model and training foundation before returning to more Web interface work. Each milestone must be independently testable and must stop for review before the next milestone begins.

| Order | Core milestone | Purpose |
| --- | --- | --- |
| 0 | Core Re-baseline and API Audit | Freeze Web state, inspect current model/training/fine-tuning APIs, resolve roadmap order, and record exact backward-compatibility constraints. |
| 1 | Model Compatibility and Lifecycle Foundation | One clear contract for native ArcLM models, standard PyTorch models, external Hugging Face models, tokenizer ownership, loading, saving, device placement, and generation. |
| 2 | Full Fine-Tuning and SFT Stabilization | Create a complete, model-agnostic SFT workflow with validated datasets, tokenizer/model checks, training, evaluation, checkpoints, resume, and export. |
| 3 | LoRA and General PEFT Foundation | Add adapter configuration, target-module validation, adapter save/load/merge, resume, and optional dependency isolation. |
| 4 | QLoRA and Quantized Fine-Tuning | Add safe INT4 loading and QLoRA with hardware/dependency checks and realistic memory validation. |
| 5 | Experiment and Run Tracking Core | Define run IDs, configs, events, metrics, artifacts, status, reproducibility metadata, and storage independent from the Web UI. |
| 6 | Hyperparameter Search and Curriculum | Build bounded search, trial management, reproducibility, pruning policy, and curriculum scheduling on the stable run model. |
| 7 | DDP and Multi-GPU Training | Distributed process setup, data sampling, metric reduction, checkpointing, resume, failure handling, and real two-GPU validation. |
| 8 | FSDP and Large-Model Training | Sharding policy, mixed precision, distributed checkpoints, resume, CPU offload decisions, and cloud validation. |
| 9 | Architecture Registry and Core Models | Formal architecture contract followed by GPT stabilization, encoder-only, encoder-decoder, LLaMA/Mistral-style, MoE, and later vision/multimodal. |
| 10 | Inference, Serving, Evaluation, and Optimization | Build batch/streaming inference, model serving, OpenAI-compatible API, benchmarks, monitoring, quantization, export, and deployment in separate milestones. |

## Why this order is recommended

A stable model lifecycle prevents separate loading and saving logic in training, inference, CLI, and future Web workflows.

SFT and PEFT create immediate product value and exercise datasets, tokenizers, checkpoints, evaluation, and model export.

Experiment tracking should be a core data model before a Training Dashboard is built.

DDP and FSDP should extend a stable single-device trainer rather than forcing a later rewrite.

Architecture expansion should use one shared model contract instead of isolated architecture implementations.

The Web UI can later consume stable core APIs rather than inventing behavior in the browser or FastAPI layer.

# 8. Immediate Next Milestone

Recommended next action Begin a short ArcLM Core Re-baseline and API Audit. Do not write new model features until the audit confirms the exact current SFT, model loading, external-model, tokenizer, save/export, and configuration contracts.

## Core Re-baseline and API Audit — required outputs

1. Confirm the current repository and full regression baseline, including the paused Web tests.

2. Inventory current model classes, model-loading paths, tokenizer APIs, generation APIs, SFT code, training configs, and save/load behavior.

3. Identify duplicated or conflicting APIs and mark which one becomes canonical.

4. Confirm support boundaries for native ArcLM models, ordinary PyTorch modules, Hugging Face models, and adapters.

5. Document existing checkpoint format and what is required for portable model export.

6. Define the smallest shared ModelSpec / ModelAdapter / ModelArtifact contracts needed for the next milestone.

7. Define the exact Full Fine-Tuning and SFT milestone, success criteria, tests, and optional dependencies.

8. Update PROJECT_MAP, MILESTONES, FEATURE_MATRIX, API_DESIGN, TEST_STRATEGY, SECURITY_MODEL, and DECISIONS.

9. Stop before implementation and request owner approval for the first core feature.

## Likely first implementation after the audit

The most practical first implementation milestone is expected to be Model Compatibility and Lifecycle Foundation, followed by Full Fine-Tuning / SFT. The audit may change the exact naming or split if the repository already contains stronger SFT or model-adapter code than the reports indicate.

## Minimum success criteria for Model Compatibility and Lifecycle Foundation

Load a native ArcLM model, a standard PyTorch model, and an optional Hugging Face model through explicit adapters or documented paths.

Consistent device placement and dtype handling.

Clear tokenizer ownership and compatibility validation.

Save and reload model configuration, weights, tokenizer, generation configuration, and safe metadata.

Preserve training checkpoint/resume separately from portable model export.

No heavy optional dependency imported by the ArcLM root package.

Focused tests plus complete Python, Web regression, compileall, and wheel validation.

# 9. Definition of Done for Future Core Features

From this point forward, a roadmap item must not be marked implemented merely because a class, dependency, or placeholder exists.

| Required completion evidence | Meaning |
| --- | --- |
| Working core behavior | The actual operation runs and produces the intended result. |
| Stable API or configuration contract | Inputs, outputs, defaults, errors, and compatibility are documented. |
| Unit tests | Core behavior and important edge cases are covered. |
| Integration tests | The feature works with the surrounding ArcLM subsystems. |
| Real runtime validation | Executed in an appropriate real environment; fixtures alone do not prove hardware behavior. |
| Error and safety handling | Invalid inputs, missing dependencies, unsafe operations, and failure recovery are controlled. |
| Documentation | User, developer, limitation, and migration guidance is updated. |
| Backward compatibility | Public API and compatibility tests pass, or a documented migration is approved. |
| Full regression | Applicable Python and paused Web suites, compileall, and wheel build pass. |
| Project state update | PROJECT_MAP and related roadmap files reflect evidence, limitations, and the next unapproved action. |

## Required sequential workflow

One approved feature → inspect existing implementation → define measurable success criteria → run baseline → implement smallest complete capability → add focused tests → run full regression → perform real runtime validation → update docs and project state → stop for owner approval

# 10. Conditions for Reopening Web Interface Development

The Web track should reopen only when the core exposes stable behavior that the interface can consume. A visual feature must never become the place where missing core logic is implemented.

| Web feature to reopen | Core prerequisite |
| --- | --- |
| Pipeline Step Registry and Studio | Stable core pipeline registry, validation, structured step results, bounded preview, provenance, and output contracts. |
| Training Dashboard | Experiment/run model, structured training events, metrics, checkpoint actions, job status, cancellation, and resume APIs. |
| Browser SFT / LoRA workflow | Stable Full SFT and PEFT APIs, validation, artifact storage, and safe job execution. |
| Model Registry | Portable model artifact format, model versioning, metadata, evaluation links, and storage policy. |
| Architecture Designer | Architecture registry, validation, serialization, shape checks, code generation contract, and safe execution boundary. |
| Plugins and Marketplace | Plugin API, package format, trust model, permissions, compatibility checks, and isolated failure handling. |

## Final Project State to Record

WEB TRACK Status: PAUSED Last completed: Web Milestone 2 / Feature 4 — Dataset Source Manager Next Web feature: Approved Pipeline Step Registry Approval: NOT GRANTED Allowed work: critical fixes and compatibility maintenance only CORE TRACK Status: ACTIVE PRIORITY Next action: Core Re-baseline and API Audit Expected first implementation after audit: Model Compatibility and Lifecycle Foundation Then: Full Fine-Tuning / SFT, LoRA / PEFT, QLoRA, run tracking, distributed training

Single source of truth Update PROJECT_MAP.md so that the paused Web state and active Core state are unambiguous. The next approved action must point to the Core Re-baseline and API Audit, not to Web Milestone 2 / Feature 5.

# Appendix A — Current Community Foundation

Dataset loading and cleaning.

Basic pipeline composition and exact deduplication.

Single-device CPU and GPU training.

FP32 and FP16; BF16 correctness validation with careful wording.

Gradient accumulation and clipping.

Automatic checkpoints and resume.

Basic evaluation: loss, perplexity, and accuracy.

Local inference and generation.

CLI and public API compatibility.

Modern local Web UI, dashboards, Dataset Inspector, and Dataset Source Manager, now paused.

# Appendix B — High-value Core Features Still Missing

Model lifecycle and portable artifact standard.

Complete Full Fine-Tuning and SFT workflow.

LoRA, QLoRA, and broader PEFT methods.

Experiment tracking and structured run storage.

DDP, multi-GPU, and FSDP.

Architecture registry and major native architecture families.

Batch and streaming inference, model serving, and OpenAI-compatible API.

Quantization, compile, acceleration, and export formats.

Benchmark framework and advanced evaluation.

Deployment, integrations, retrieval, agents, multimodal, security, and enterprise capabilities.

# Appendix C — Recommended Commit / Branch Note

docs(roadmap): pause web track and resume ArcLM core development - record Web Milestone 2 Feature 4 as the final completed Web feature - mark Pipeline Step Registry and later Web work as paused - preserve verified Web tests, endpoints, and compatibility boundaries - document open Web warnings and hydration verification requirement - activate ArcLM Core Re-baseline and API Audit - define the core roadmap toward model lifecycle, SFT, PEFT, distributed training, architectures, inference, and evaluation